# Agile Methodology

Local Community Skill Exchange and Help Board
Group F | Md Abdullah Maz | Fahad Ahmed

## Introduction

This project adopts the Agile methodology and is divided into two sprints. Each sprint delivers a functional increment of the system while incorporating continuous feedback and improvement.

## Sprint 1: Core Platform Development (Week 1-4)

| Objective | Develop the essential platform features. |
| --- | --- |
| Tasks | Requirements gathering, database design, user registration/login, profile management, create and browse listings, nearby search. |
| Deliverables | Authentication module, user profiles, help board, search interface. |
| Outcome | Users can successfully register and exchange help requests. |

## Sprint 2: Communication and Deployment (Week 5-8)

| Objective | Enhance collaboration and prepare for production. |
| --- | --- |
| Tasks | Real-time chat, ratings, reviews, report/block user, admin panel, testing and deployment. |
| Deliverables | Messaging system, review module, moderation tools, deployed prototype. |
| Outcome | A secure and fully functional community platform. |

## Agile Workflow Diagram

Figure 1: Agile Workflow with Two Sprints